# Icebreaker | Implementation Work Packages

Prioritized milestones, engineering tasks, dependencies, and objective exit criteria

Status: implementation baseline; subject to rulebook, security, hardware, and stakeholder approval.  |  Revision: 3.0  |  12 October 2026

# 1. Delivery strategy

Do not build four disconnected apps. Build shared contracts, domain engine and sync before investing heavily in layouts or integrations. Keep a continuously executable vertical slice. All work is committed with code, tests, documentation and migration scripts in the same pull request.

| Work package | Rough effort | Scope | Exit |
| --- | --- | --- | --- |
| WP0 Foundations | 2–3 weeks | Repository, license, CI, architecture decision records, schema discipline, benchmark target hardware | Clean Windows/Linux CLI builds; P0 requirement-to-test map; solution boots |
| WP1 Game authority | 5–8 weeks | Event envelopes, rules profile, deterministic clock, local SQLite transactions, audit projections | Complete game simulation; 10k replay; crash cases pass |
| WP2 Windows scorer | 5–8 weeks | Avalonia touchscreen, local rosters, accessibility, manual corrections, export scoresheet | Usability trial; offline end-to-end game with no critical clipping |
| WP3 Cloud sync | 4–7 weeks | Tenant auth, event ingest, acknowledgment, conflict queues, Delta API, backup/restore | Repeated upload and 24h offline/reconnect exercises pass |
| WP4 League web | 4–7 weeks | Admin and public website, stats, schedules, standings, live feed, certification | Hosted pilot league; privacy/cross-tenant checks pass |
| WP5 Tournament Director | 8–12 weeks | Registrations, pools, multivenue CP-SAT scheduling, officials, travel, brackets, schedule revisions | 150-game test corpus, feasible and infeasible cases, director pilot |
| WP6 Arena integration | Per adapter 4–10 weeks | HDMI viewer, camera observations, protocol-specific verified controllers | Adapter HIL and independent failure tests |
| WP7 Mobile | After stable desktop | Avalonia Android/iPad adaptation; platform-specific permissions and distribution | Same game fixtures, touch test matrix, sync parity |

Effort ranges assume a small experienced engineering team and are planning estimates, not delivery promises. Dependencies and parallel work change elapsed duration. Full production rollout requires actual operator pilots and official policy sign-off.

# 2. First eight weeks—engineering tickets

## Sprint 1

Repository scaffolding, CI matrix, signed package/version policy; domain event schema; deterministic virtual clock abstraction; SQLite migration test harness.

## Sprint 2

Single writer command processor; command/version validation; transactional journal+outbox; initial game start/stop/goal rules; process kill/restart tests.

## Sprint 3

Penalties and period engine; golden casebook fixtures; game projection; local command-line harness; serialization/compatibility tests.

## Sprint 4

Touchscreen basic scorer, status indicators and roster cache; PDF/print export prototype; simulated server sync endpoint; accessibility first pass.

# 3. Decision log and owner matrix

| Decision | Required approval | Latest point |
| --- | --- | --- |
| Supported USA Hockey rules version / casebook interpretations | Rules SME + referee reviewer | Before WP1 penalty certification |
| Touchscreen layout / timer UX | Scorekeeper/timekeeper pilot | Before WP2 release |
| Youth identity and visibility | Organization counsel / privacy lead | Before WP4 hosting |
| Tournament tie-breakers and scheduling policy | Tournament director / league official | Before WP5 pilot |
| Protocol access and scoreboard authority | Arena hardware owner / vendor | Before WP6 physical write control |
| Managed hosting SLA, support, pricing | Business owner + operations | Before public production |

# 4. Version-control and open-source release practices

License code Apache-2.0 (verify third-party dependencies), reserve trademarks and artwork rights, use a documented CONTRIBUTING.md, security policy, public issue templates, CLA/DCO policy decision, ADR records, semantically versioned contracts and migration notes. Automated provenance and SBOM accompany releases. Build scripts shall require only published SDK and open tools.

# 5. Definition of done

A change is done only when its acceptance criteria and requirement IDs are linked; tests and negative-path tests pass; failure state is visible; migration/backward-compatibility impact reviewed; operator wording/accessibility reviewed; logs avoid private records; documentation and threat model updated; PR reviewed by another contributor.